Sri Lanka Institute of Advanced Technological Education

Higher National Diploma in Information

Technology

CR07 HELPING FOUNDATION

project proposal

op

Final proposal

Name:                                                               Index:

P.Puhathalojan                                                BAD/IT/2023/F/059

A.K imran	                                                         BAD/IT/2023/F/088

M.A.M Aasar 	                                 BAD/IT/2023/F/073

S.M .Nishad                                                    BAD/IT/2324/F/060

M.N Sabeer                                                      BAD/IT/2023/F/063

| Subject name | Software Development |
| --- | --- |
| Subject code | HNDIT 2022 |
| department | HNDIT |

Table of content

| No | content | Page No. |
| --- | --- | --- |
| 1 | Table of contain | 02 |
| 2 | Introduction | 03 |
| 3 | Background and Motivation | 04 |
| 4 | Problem in brief | 05 |
| 5 | Aims and objective | 06 |
| 6 | Proposed solution | 07 |
| 7 | Structure of the project(added photos) | 08 |
| 8 | Resource Requirement | 08 |
| 9 | References | 09 |
| 10 | Time table | 10 |
| 11 | Budget | 11 |
| 12 | Ratification | 12 |

Introduction

Introducing our website, dedicated to empowering impoverished families and children through direct support and resources. Our mission is to provide essential aid, educational opportunities, a nd community engagement, ensuring a brighter future for those in need. By facilitating donations and fostering volunteer involvement, we aim to create a positive impact in the  lives of the most vulnerable. Join us in making a difference every contribution counts toward building a better tomorrow.

"We aim to empower children from low-income families and orphans through education. Your contributions provide scholarships, tutoring, and school supplies, helping them achieve their academic goals and build brighter.

Background and motivation

### Background

- Context:

  - Many families around the world live in poverty, struggling to meet basic needs such as food, shelter, and education. According to recent statistics, over 700 million people live on less than $1.90 a day, highlighting a critical need for support.

- Target Audience:

  - The website will target potential donors, including individuals, corporations, and philanthropic organizations who are passionate about helping underprivileged families and children.

- Existing Solutions:

  - While numerous organizations provide support, many struggle with visibility and donor engagement. Existing platforms often lack user-friendly interfaces or fail to effectively communicate their impact, leading to potential donors not fully understanding how their contributions will make a difference.

### Motivation

- Goals and Objectives:

  - The primary goal of the website is to create a transparent and engaging platform where donors can easily contribute to initiatives supporting poor families and children. Objectives include raising awareness, increasing donations, and building a community of supporters.

- Benefits:

  - This website will empower donors by providing clear information about how their funds will be used, the impact of their contributions, and stories of families and children helped by their generosity. It will also offer regular updates and success stories to foster a sense of community and connection.

- Long-term Vision:

  - In the long run, the website aims to become a leading platform for charitable giving in this sector, expanding its reach and impact. Future developments may include partnerships with local organizations, educational resources for families, and initiatives to promote sustainable development in impoverished communities.

.

Problem in Brief

### 1. User Trust and Security Concerns

- Problem: Donors may hesitate to contribute due to fears of fraud or data breaches.

- Solution: Implement robust security measures, such as SSL encryption and secure payment gateways. Clearly display security certifications and privacy policies.

### 2. Technical Issues

- Problem: Technical glitches or downtime can deter users from donating.

- Solution: Ensure regular maintenance, conduct thorough testing before launch, and have a reliable hosting service. Implement a backup system to quickly restore the website if needed.

### 3. Poor User Experience

- Problem: A complicated or cluttered interface can frustrate users, leading to abandoned donations.

- Solution: Focus on a clean, intuitive design. Conduct user testing to gather feedback and make necessary adjustments for better navigation.

### 4. Limited Payment Options

- Problem: Offering few payment methods can alienate potential donors.

- Solution: Integrate multiple payment options, including credit/debit cards, PayPal, and mobile payment solutions, to cater to a wider audience.

### 6. Insufficient Campaign Management Tools

- Problem: Non-profits may struggle to create and manage their fundraising campaigns effectively.

- Solution: Provide user-friendly tools for campaign creation, tracking, and analytics, enabling organizations to adjust their strategies based on performance.

### 5. Lack of Awareness and Marketing

- Problem: Potential donors may not know about the website or its campaigns.

- Solution: Develop a comprehensive marketing strategy that includes social media, email newsletters, and collaborations with influencers or community partners.

### 7. Donor Fatigue

- Problem: Frequent requests for donations can lead to donor fatigue.

- Solution: Space out communication and provide updates on how past donations have made an impact. Highlight specific projects to create a sense of urgency without overwhelming donors.

### 8. Data Management Challenges

- Problem: Managing donor data securely and effectively can be complex.

- Solution: Use a reliable CRM system that complies with data protection regulations, ensuring donors’ information is stored securely and used ethically.

### 9. Measuring Impact

- Problem: Donors want to see the impact of their contributions but may not receive adequate updates.

- Solution: Regularly update donors on project outcomes and successes through newsletters, blog posts, or impact reports. Use storytelling to connect emotionally.

### 10. Competition with Other Charities

- Problem: Many organizations compete for the same donor base.

- Solution: Differentiate your platform by highlighting unique stories, transparency in fund allocation, and the specific impact of donations, making a strong case for why donors should choose your organization.

Aims and Objective

### Aims

- Facilitate Generosity: Create an accessible platform that encourages individuals and organizations to donate to various causes.

- Support Non-Profit Organizations: Provide tools and resources that enable non-profits to effectively manage fundraising campaigns and engage with their supporters.

- Enhance Transparency: Foster trust by providing clear information on how donations are used and the impact they have on specific initiatives.

### Objectives

- User-Friendly Design: Develop an intuitive and easy-to-navigate website that allows donors to make contributions effortle

- Secure Payment Processing: Implement a secure payment gateway to protect donor information and ensure safe transactions.

- Campaign Management Tools: Offer non-profits user-friendly tools to create, manage, and track their fundraising campaigns effectively.

- Diverse Payment Options: Provide multiple payment methods to accommodate a wide range of donor preferences and increase conversion rates.

- Marketing and Outreach: Launch targeted marketing campaigns to raise awareness of the donation platform and engage potential donors.

- Impact Reporting: Establish a system for non-profits to regularly update donors on the progress and impact of funded projects, fostering ongoing engagement.

- Community Engagement: Create features that allow donors to connect with non-profits and other donors, building a community around shared causes.

- Analytics and Feedback: Integrate analytics tools to track website performance, user engagement, and donation trends, allowing for continuous improvement.

- Mobile Compatibility: Ensure the website is mobile-responsive to accommodate users on various devices and maximize accessibility.

- Ongoing Support and Resources: Provide educational materials and resources for non-profits to enhance their fundraising strategies and donor engagement.

Proposed solution

1. Website Development

- User-Centered Design: Create a visually appealing, intuitive interface that guides users through the donation process seamlessly. Use clear calls-to-action to encourage donations.

- Responsive Design: Ensure the website is fully responsive, providing a consistent experience on desktops, tablets, and mobile devices.

2. Secure Payment Processing

- Integration of Payment Gateways: Implement trusted payment gateways (e.g., PayPal, Stripe) to facilitate secure transactions. Ensure compliance with PCI DSS standards to protect user data.

- Encryption: Utilize SSL certificates to encrypt data transmitted between users and the website, ensuring donor information is kept secure.

3. Campaign Management Tools

- User Dashboard for Non-Profits: Provide a dashboard where organizations can create and manage fundraising campaigns, set goals, track progress, and update supporters on achievements.

- Customizable Campaign Pages: Allow non-profits to customize their campaign pages with images, descriptions, and progress bars to showcase their goals effectively.

4. Diverse Payment Options

- Multiple Payment Methods: Offer various payment options (credit/debit cards, PayPal, mobile payments) to accommodate different donor preferences, increasing the likelihood of contributions.

5. Marketing and Outreach Strategy

- Social Media Integration: Incorporate social media sharing features to allow donors to promote campaigns easily, increasing visibility and reach.

- Email Campaigns: Develop an email marketing strategy to inform potential donors about new campaigns and updates on ongoing projects.

6. Impact Reporting

- Regular Updates: Implement a system for non-profits to provide updates on the impact of donations, including success stories and metrics demonstrating how funds are utilized.

- Impact Dashboard: Create an impact section on the website where donors can see how their contributions are making a difference.

7. Community Engagement Features

- Discussion Forums: Include forums or comment sections where donors can engage with non-profits and other supporters, fostering a sense of community.

- Volunteer Opportunities: Provide a section for non-profits to post volunteer opportunities, allowing donors to contribute their time as well as money.

8. Analytics and Feedback Mechanisms

- Integrated Analytics Tools: Use tools like Google Analytics to track website traffic, user behavior, and donation trends, enabling data-driven improvements.

- Feedback Forms: Implement feedback mechanisms to gather donor and non-profit input on their experience, helping identify areas for enhancement.

9. Ongoing Support and Resources

- Help Center: Establish a comprehensive help center with FAQs, guides, and resources for both donors and non-profits.

- Webinars and Workshops: Offer educational webinars or workshops for non-profits on best practices in fundraising and donor engagement.

We used Resource requirement

1. Human Resources

- Project Manager: Oversee the project, coordinate between teams, and ensure timelines are met.

- Web Developers: Skilled in front-end and back-end development to build the website. Expertise in frameworks like WordPress, React, or custom solutions is beneficial.

- UI/UX Designers: Create user-friendly and aesthetically pleasing designs, ensuring an optimal user experience.

- Content Writers: Develop engaging content for the website, including campaign descriptions, blog posts, and impact stories.

- Digital Marketing Specialist: Plan and execute marketing strategies to promote the website and its campaigns.

- SEO Specialist: Optimize website content for search engines to enhance visibility and attract traffic.

- Customer Support Staff: Provide assistance to users (both donors and non-profits) with any questions or issues.

2. Technical Resources

- Domain Name: Purchase a domain name that reflects the mission of the donation platform.

- Web Hosting: Secure reliable web hosting that can handle traffic and data security.

- Payment Gateway Integration: Subscription or transaction fees for payment gateways (e.g., PayPal, Stripe).

- Content Management System (CMS): Use a CMS like WordPress, including necessary plugins for donation management.

- Analytics Tools: Set up Google Analytics or similar tools to track website performance and user behavior.

3. Software and Tools

- Design Software: Tools like Adobe XD, Figma, or Sketch for designing the website interface.

- Development Tools: Code editors (e.g., Visual Studio Code) and version control systems (e.g., Git).

- Project Management Tools: Software like Trello, Asana, or Jira for task tracking and team collaboration.

- Email Marketing Software: Tools like Mailchimp or Constant Contact for email campaigns.

- Social Media Management Tools: Platforms like Hootsuite or Buffer for managing social media outreach.

4. Financial Resources

- Budget for Development: Allocate funds for hiring developers, designers, and marketers.

- Marketing Budget: Set aside funds for online advertising, social media promotions, and influencer partnerships.

- Operational Costs: Budget for ongoing hosting fees, domain renewal, and maintenance costs.

5. Time Resources

- Project Timeline: Allocate sufficient time for each phase of development, including planning, design, development, testing, and launch.

- Training and Onboarding: Time for training staff and non-profits on how to use the platform effectively.

6. Physical Resources

- Office Space: If the team is working in-person, ensure a conducive workspace for collaboration.

- Hardware: Ensure team members have access to necessary computers and devices for development and design work.

Structure of the project

- Home Page

      - Post (current projects)

- Free medical caring for valnerble families

- Empowering PWDs with love(page)

- Donation form

- Helping illiterate Underprivileged children(page)

- Donation form

- Promoting clean energy projects

- Save forest

- Donation (dashboard)

- Donation  History (list)

- About

- Project

- Helping bedridden elderly individuals

- Promoting clean energy projects

- Save forest

- Contact

- Login form

- Footer

Screen shots

- Home Page

- Home page post

- About Us

- Projects

- example

- Contact Us

- Footer

Time frame

| No | Objectives | Month1 |  |  |  | Month2 |  |  |  | Month3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | W1 | W1 | W3 | W4 | W1 | W2 | W3 | W4 | W1 | W2 | W3 | W4 |
| 01 | Planning And Gathering Ideas |  |  |  |  |  |  |  |  |  |  |  |  |
| 02 | Designing The Website |  |  |  |  |  |  |  |  |  |  |  |  |
| 03 | Building The Website |  |  |  |  |  |  |  |  |  |  |  |  |
| 04 | Adding The Online Ordering And Payment System |  |  |  |  |  |  |  |  |  |  |  |  |
| 05 | Hosting and domain |  |  |  |  |  |  |  |  |  |  |  |  |

Budget

| Item | Cost (LKR) |
| --- | --- |
| Website Design | 120,000 |
| Content Writing & Photograph | 120,000 |
| Reservation System Integration | 60,000 |
| Testing & Launch | 80,000 |
| Post-launch support | 50,000 |
| Total | 50,000 |

Ratification

- I submit the above project proposal for approval

……………..	………….

date	signature

- I recommended  above project proposal approval

…………….	……………….

date	Lecture in charge

- I  approve the above project proposal

…………….	……………………

date	Head of department